# Township Sales Velocity & Inventory — Q3 Strategy Review

Contoso Property Group · Strategic Memo · Internal · 18 June 2026

# Executive Summary

Group sales take-up is tracking 68% in 90 days versus a 75% plan, with the drag concentrated at Iskandar Phase 3 and the City Centre KL high-rise tower. Construction progress is 92% vs schedule across active townships, and customer NPS sits at 48 (target 55). Unsold inventory has crept to 14% of GDV. We recommend a targeted price-realignment and bumiputera-release acceleration at the two weak townships, a vacant-possession (VP) sprint at Hilltop Block C, and a land-bank monetisation case for the underutilised parcel in Greater Klang Valley.

# Where we are

Sales Take-up Rate % — current YTD vs plan; full breakdown in 02 Contoso_KPI_Dashboard.xlsx.

GDV Launched (RM M) — current YTD vs plan; full breakdown in 02 Contoso_KPI_Dashboard.xlsx.

Unsold Inventory % — current YTD vs plan; full breakdown in 02 Contoso_KPI_Dashboard.xlsx.

# Three Strategic Priorities (FY26 H2)

Price-realignment and accelerated bumiputera-quota release at Iskandar Phase 3 and City Centre KL.

Vacant-possession (VP) sprint at Hilltop Block C — close the 8-week schedule gap by Q4.

Land-bank monetisation case for the underutilised Greater Klang Valley parcel (JV vs in-house build).

# Recommended Decision

The Operations Committee is asked to (i) approve the FY26 H2 priorities, (ii) endorse the capex envelope outlined in the appendix, and (iii) authorise the GM to commission a 90-day delivery plan.

# Risks & Open Questions

Funding envelope confirmation — pending CFO.

Regulatory timeline (where applicable).

Talent availability for accelerated rollout — see HR shortlist.